1st June

Today is the first day of working on my dissertation project. I’ve been looking forward to this for a while, largely because I’ve been wanting to do something more practical than the endless reading I’ve been doing while revising for my exams.

My job is to build an emulator that emulates the properties of BASE transactions over an ACID database. Just before the end of last term I submitted an annotated bibliography on the project. My first plan of action for at least today and tomorrow is to begin reading through the resources that I’ve gathered, reminding myself of the different approaches that I considered, and choosing where to go next. While working on the bibliography I decided that the first BASE property that I should try to emulate would be that of eventual consistency. I still plan to stay with this original objective. I also picked out two potential real cloud databases on which to base this model, and I now need to look at the eventual consistency algorithms for both of these and decide which one I will actually try to implement. My supervisor suggested the possibility of maybe using ideas from both of the approaches, and I would certainly like to do this if it were possible, because then it might make the second half of the project, where I have to compare my solution against real cloud systems, more interesting.

I’d also like to take the opportunity to point out how relevant this project is to the rest of the modules I studied as part of my degree. The language I plan to use for my implementation is the Scala programming language, which is based upon Java and runs on the Java virtual machine, and so I will be putting the skills acquired in CO871 to good use. Because BASE transactions are heavily used in cloud-based databases, my project has obvious links to CO846. I also plan to make use of a large number of the tools introduced in CO894, as I believe that this will ensure a product of better quality.

Scala is a functional programming language, so I will be able to put the recursion skills learnt in CO884 to good use. This project lends itself well to concurrency, and therefore my skills learnt in CO890 will also be highly valuable.

2nd June

I spent most of yesterday going through the two main approaches that I found during my initial project research, which were the two eventual consistency models supported by CouchDB and DynamoDB. I have set myself a small target that by the end of today, I would like to have written up both a small description of the project and a technology review for the eventual consistency section of the project.

So far, both approaches seem to be very interesting and I can see how each one of them is effective in what it is doing. After reading through the two approaches more carefully, however, I think that both of them have various tradeoffs and I’d need to consider which one I’d want to implement very carefully.

With the approach offered by DynamoDB, all pieces of data are stored under version control. In implementation terms, this would be relatively straight forward to implement, as every time a piece of data is changed, one can just record the change and the time it happened in the database. While this would be straightforward to implement algorithmically, it wouldn’t scale well. This is because if we had to track every time something was changed in the database, this would take a lot of space relatively quickly.

The other approach is that of using vector clocks, which would be more complex to implement algorithmically, as it involves comparing these lists to determine which changes come before another. On the other hand though, it would be easy to store a vector clock in the database for each object, as this is just a list of timestamps and other metadata, so maybe I can compress that into a more serialisable form. This would, however, make more of a challenge in implementing the actual algorithms.

4th June

Yesterday I had a meeting with my supervisor, we talked through the feedback of my annotated bibliography and I was able to get a clearer idea of what I needed to do and what then might be needed to get there.

I am now working on my project plan. I have decided that I will use an agile approach to my software development. This is partly because this kind of project is unfamiliar to me, and so by making it incremental, I will be able to assess my progress based upon my targets each week and check to see whether I am on target or not. I am currently in the middle of writing some broad goals. Once this has been done I will write more specific user stories and try to establish a plan from week to week. This will also be accompanied by the creation of UML use case diagrams to illustrate the requirements in a more visual form.

8th June

Today I had a really informative meeting with my project supervisor, which reassured me of two things. Firstly, I now know that I was going down the right track with regards to the project. Secondly, it also gave me some valuable pointers about where to go next. I also started implementing the project today by writing a very simple web service that takes in strings and runs them on the database. I’m really surprised how easy the play framework makes this. I think that although it took me a while at the tail end of last week to learn the technologies, this was really worth it, as it they are well suited to the project I’m doing and will make my job so much easier.

Now I need to think more carefully about the design for my project. Design work doesn’t normally come naturally to me. This is because of my visual impairment, I find it difficult to see the big picture, and sometimes I need to get this part of the work right, however, as a good design will mean that the work is far easier to implement and test, and a bad design will not only lead to a project of lesser quality but could also limit the scope of the project.

Another thing I need to investigate in the next few days are the testing features. Web applications are notoriously difficult to test. On the other hand, however, some of the things that I’ve had to do that were meant to be challenging I found to be straight forward, so I would not be surprised if in fact this task was also relatively straight forward.

9th June

Today I managed to get the vast majority of the simple web service completed that I was planning to implement yesterday. This currently means that I am a day ahead of schedule. I am very surprised, but also very pleased at how things are turning out. Now that I have started development work, I also plan to write a chapter for my dissertation about the development technologies used and why I have chosen them. Tomorrow I will begin the testing work that I mentioned in yesterdays entry.

10th June

Today I managed to complete the code for iteration One. This took longer than expected due to the complications with the Java JDBC library. I might use the axiom library that is provided with the Play framework for the main bulk of the development work. I’ve also begun to design the main structure of the application.

11th June 2015

Today I completed my first experience of unit tests for the play framework. The experience was fairly similar to other unit test frameworks I‘ve used so it didn’t take me long to figure out how to use it effectively. I really like the http features that it has though. This allows me to run mock versions of my application and check that the http responses are the ones that I actually want to have back. This greatly alleviates some of my worries for this project with regards to unit testing, as I was worried that it might not be that effective due to the web based nature of my project.

12th June 2015

Today I wrote a chapter for my dissertation. Not much more to say here. I also wrote a design document for my project. The aim of this was to convert the ideas that I’d been having on the rest of the project into a more formal document. I now think I have an overall design sorted for the project, but I still think I need to do some more work on parts of the algorithm, in order to make sure that everything is clearly planned, particularly the part about resolving any inconsistencies.

15th June 2015

Today the design document I produced on Firday got a substantial reqrite after I had some more thoughts on the problem over the weekend and decided that what I had didn’t quite fit the bill. THe improved document is now much more clearer and easier to understand. I also began codin this iteration today. I think that theres quite a lot of work to do here, so I’m worried that I might not complete the whole iteration within a week, but I’ll assesses that closer to the time.

17th June 2015

Today and yesterday ‘ve written large chunks of the functionality for the second iteration. I am very thankful I chose to use the Akka framework to handle the concurrency that I’ve introduced into this project, as its made reasoning about that concurrency so much easier. Theres still a lot of code to write though. Currently, I’m not sure if I’ll hit the deadline that I imposed upon myself, although my study support tutor thinks that it wouldn’t be the end of the world as I’ll catch that up later in the term.

18th June 2015

Today, I finally overcame the difficulties that I was having with eventual consistency, There’s sstill a lot of work for me to do, but I’m confident that I’ll be able to get through it now with relatively little difficulty. I now need to start thinking about how the sample programs im going to write in order to prove that the application is working as effectively as it should. Be.

19th June 2015

I got through most of the work that I had set myself for this iteratin. I need to lok into testing AKka actors again, as the tools I have don’t seem to be cutting the mustard for this piece of work. Voerall, I;m relatively pleased with how this week I has gone.